IACMS Backend Implementation Plan

Overview

This plan outlines the backend implementation of an Inter-Agency Case Management Platform (IACMS) as a greenfield project. The system will be built using Node.js/JavaScript with a layered architecture supporting multi-tenancy, configurable workflows, and secure inter-agency data exchange for the justice sector. Frontend development is deferred - the backend will expose RESTful APIs that any frontend can consume.

Architecture Layers

The backend follows a layered architecture:

┌─────────────────────────────────────┐
│   API Layer (REST Endpoints)        │
│   (Express.js Routes)               │
└──────────────┬──────────────────────┘
               │
┌──────────────▼──────────────────────┐
│   Access & Identity Layer            │
│   (Auth, RBAC, SSO)                 │
└──────────────┬──────────────────────┘
               │
┌──────────────▼──────────────────────┐
│   Core Case Management Layer        │
│   (Registry, Workflow, Assignment)  │
└──────────────┬──────────────────────┘
               │
┌──────────────▼──────────────────────┐
│   Integration & Event Layer         │
│   (REST APIs, Webhooks, Queues)    │
└──────────────┬──────────────────────┘
               │
┌──────────────▼──────────────────────┐
│   Data Persistence Layer            │
│   (PostgreSQL with tenant isolation)│
└─────────────────────────────────────┘

Phase 1: Foundation & Setup

1.1 Project Structure

- Initialize Node.js project with JavaScript (ES6+)

- Set up backend directory structure (src/, config/, migrations/, tests/)

- Configure ESLint and Prettier for JavaScript

- Set up environment configuration management (dotenv)

- Create package.json with necessary dependencies

1.2 Database Design

- Design PostgreSQL schema with multi-tenancy support (tenant_id in all tables)

- Core tables: tenants, users, roles, permissions, cases, workflows, workflow_states, assignments, audit_logs, webhooks, integrations

- Implement row-level security (RLS) for tenant isolation

- Create migration system (using node-pg-migrate or Knex.js)

- Design indexes for performance (tenant_id, case_id, user_id, etc.)

1.3 Backend Foundation

- Set up Express.js framework

- Configure middleware (body-parser, cors, helmet)

- Set up logging (Winston or Pino) and error handling middleware

- Implement health check endpoints (GET /health, GET /ready)

- Create application entry point (src/app.js or src/server.js)

- Set up environment-based configuration

Phase 2: Access & Identity Layer

2.1 Authentication

- Implement JWT-based authentication

- Create user registration endpoint (POST /api/auth/register)

- Create login endpoint (POST /api/auth/login)

- Add password hashing (bcrypt) and validation

- Implement token refresh endpoint (POST /api/auth/refresh)

- Add logout functionality (token blacklisting)

- Create authentication middleware for protected routes

2.2 Authorization (RBAC)

- Design role-based access control system

- Create roles: case_officer, supervisor, auditor, admin, system_integration

- Implement permission checking middleware

- Add delegation support for "acting authority"

- Create role and permission management APIs

- Implement permission matrix configuration

2.3 Multi-Tenancy Support

- Implement tenant context middleware (extract tenant from JWT or header)

- Add tenant isolation checks on all data operations

- Create tenant management APIs (GET/POST/PUT/DELETE /api/tenants)

- Set up tenant-specific configuration storage

- Implement tenant validation middleware

- Add tenant switching capability (for admins)

Phase 3: Core Case Management Layer

3.1 Case Registry

- Implement case registration API (POST /api/cases)

- Create case classification system (types, priorities, statuses)

- Add unique case ID generation (format: ORG-YYYY-XXXXX)

- Implement case search and filtering (GET /api/cases with query params)

- Add case detail retrieval (GET /api/cases/:id) with tenant isolation

- Create case update API (PUT /api/cases/:id)

- Implement case deletion (soft delete) (DELETE /api/cases/:id)

- Add case bulk operations support

3.2 Workflow Engine

- Design configurable workflow system (JSON-based workflow definitions)

- Implement workflow state machine (using library like xstate or custom state machine)

- Create workflow configuration API (GET/POST/PUT /api/workflows)

- Add state transition validation and hooks

- Implement workflow history tracking

- Create workflow execution engine

- Add support for conditional transitions

- Implement workflow versioning

3.3 Assignment & Escalation

- Create assignment module (auto/manual assignment)

- Implement assignment rules engine (workload-based, expertise-based, round-robin)

- Add SLA tracking and deadline management

- Create escalation logic and notification triggers

- Implement reassignment capabilities (POST /api/cases/:id/reassign)

- Add assignment history tracking

- Create assignment rules configuration API

- Implement workload balancing algorithm

3.4 Audit & History

- Create immutable audit log system

- Log all case operations (create, update, status change, assignment, view)

- Implement audit trail API (GET /api/cases/:id/audit) for compliance

- Add audit log retention policies

- Create audit log search and filtering

- Implement audit log export functionality

- Add audit event categorization

Phase 4: Integration & Event Layer

4.1 RESTful APIs for External Systems

- Design standardized API endpoints for external systems

- Implement API authentication (API keys, OAuth2)

- Create case submission endpoint (POST /api/external/cases)

- Add case status query endpoint (GET /api/external/cases/:id/status)

- Implement rate limiting (express-rate-limit)

- Add request validation and sanitization

- Create API key management (GET/POST/DELETE /api/integrations/keys)

- Implement API usage tracking and analytics

4.2 Webhook System

- Create webhook subscription management (GET/POST/PUT/DELETE /api/webhooks)

- Implement event publishing (Case Created, Status Changed, SLA Breached, Assignment Changed)

- Add webhook delivery with retry logic (exponential backoff)

- Implement webhook signature verification (HMAC)

- Create webhook event log (GET /api/webhooks/:id/events)

- Add webhook health monitoring

- Implement webhook payload transformation

- Add support for custom webhook endpoints per tenant

4.3 Data Mapping & Transformation

- Create data mapping layer for diverse form inputs

- Implement JSON schema validation (using ajv library)

- Add transformation utilities (normalize different formats: JSON, XML, CSV)

- Create mapping configuration per tenant/organization (GET/POST/PUT /api/mappings)

- Add support for file attachments (PDF, images, documents)

- Implement file upload endpoint (POST /api/cases/:id/attachments)

- Create file storage service (local filesystem for on-premise)

- Add file validation and virus scanning hooks

4.4 Legacy System Integration

- Design adapter pattern for legacy system integrations

- Create integration configuration management (GET/POST/PUT /api/integrations)

- Implement polling mechanism for legacy systems (cron jobs)

- Add data synchronization logic

- Create integration health monitoring (GET /api/integrations/:id/health)

- Implement integration error handling and retry logic

- Add integration logging and debugging

- Create integration testing utilities

Phase 5: Security & Compliance

5.1 Data Security

- Implement encryption at rest (database-level encryption or application-level)

- Add encryption in transit (HTTPS/TLS enforcement)

- Create secure file storage for attachments

- Implement data masking for sensitive fields

- Add field-level encryption for PII data

- Create secure key management

5.2 Security Features

- Add brute-force protection for login (rate limiting per IP)

- Implement CSRF protection

- Add input sanitization and validation (express-validator)

- Create security audit logging

- Implement secure session management

- Add IP whitelisting for admin endpoints

- Create security headers middleware (helmet.js)

5.3 Compliance

- Ensure GDPR/data protection compliance

- Implement data retention policies

- Add data export capabilities (GET /api/export/cases)

- Create compliance reporting endpoints

- Implement data anonymization for old records

- Add consent management tracking

Phase 6: Operations & Monitoring

6.1 Monitoring

- Set up application monitoring (Prometheus metrics or custom)

- Implement health check endpoints (GET /health, GET /metrics)

- Add performance metrics collection (response times, DB query times)

- Create error tracking (integrate with logging)

- Implement request/response logging middleware

- Add database connection pool monitoring

6.2 Background Processing

- Set up job queue (Bull/BullMQ with Redis)

- Implement background tasks (notifications, reports, sync)

- Add scheduled jobs (SLA checks, escalations, cleanup)

- Create job monitoring endpoints (GET /api/jobs)

- Implement job retry logic

- Add job priority and queue management

6.3 Backup & Recovery

- Design backup strategy for PostgreSQL

- Implement automated backup scheduling (scripts)

- Create disaster recovery procedures (documentation)

- Add data restoration capabilities

- Implement backup verification

6.4 API Documentation

- Set up Swagger/OpenAPI documentation

- Document all API endpoints with examples

- Add request/response schemas

- Create interactive API documentation (GET /api-docs)

- Implement API versioning (/api/v1/...)

Technology Stack Summary

- Backend: Node.js + JavaScript (ES6+) + Express.js

- Database: PostgreSQL with Row-Level Security

- ORM/Query Builder: Knex.js or Sequelize (JavaScript-friendly)

- Authentication: JWT + Passport.js or jsonwebtoken

- Queue: Redis + BullMQ

- File Storage: Local filesystem (on-premise) with multer

- API Documentation: Swagger/OpenAPI (swagger-jsdoc + swagger-ui-express)

- Testing: Jest + Supertest

- Validation: express-validator or joi

- Logging: Winston or Pino

- Containerization: Docker + Docker Compose

Key Files to Create

- src/app.js - Main application entry point

- src/server.js - HTTP server setup

- src/config/database.js - Database configuration and connection

- src/config/config.js - Application configuration

- src/models/ - Database models (Case, User, Tenant, Workflow, etc.)

- src/routes/ - Express route handlers

  - src/routes/auth.js - Authentication routes

  - src/routes/cases.js - Case management routes

  - src/routes/workflows.js - Workflow routes

  - src/routes/integrations.js - Integration routes

  - src/routes/webhooks.js - Webhook routes

- src/controllers/ - Business logic controllers

- src/services/ - Service layer (caseService, workflowService, etc.)

- src/middleware/ - Custom middleware

  - src/middleware/auth.js - Authentication middleware

  - src/middleware/tenant.js - Tenant isolation middleware

  - src/middleware/errorHandler.js - Error handling middleware

- src/utils/ - Utility functions

- src/jobs/ - Background job processors

- migrations/ - Database migration files

- tests/ - Test files

- docker-compose.yml - Local development environment

- .env.example - Environment variables template

- package.json - Dependencies and scripts

Implementation Order

- Week 1: Foundation (project setup, database design, Express.js setup, basic structure)

- Week 2: Authentication & Authorization (JWT, RBAC, multi-tenancy middleware)

- Week 3: Core case management (case registry, CRUD operations)

- Week 4: Workflow engine (state machine, workflow configuration)

- Week 5: Assignment & escalation (assignment logic, SLA tracking)

- Week 6: Audit logging (immutable audit trail, audit APIs)

- Week 7: Integration layer (external APIs, webhooks, data mapping)

- Week 8: Security hardening, monitoring, and API documentation

- Week 9: Testing, optimization, and deployment preparation

API Endpoints Summary

Authentication

- POST /api/auth/register - User registration

- POST /api/auth/login - User login

- POST /api/auth/refresh - Refresh token

- POST /api/auth/logout - Logout

Cases

- GET /api/cases - List cases (with filters)

- POST /api/cases - Create case

- GET /api/cases/:id - Get case details

- PUT /api/cases/:id - Update case

- DELETE /api/cases/:id - Delete case (soft)

- GET /api/cases/:id/audit - Get audit trail

- POST /api/cases/:id/reassign - Reassign case

- POST /api/cases/:id/attachments - Upload attachment

Workflows

- GET /api/workflows - List workflows

- POST /api/workflows - Create workflow

- PUT /api/workflows/:id - Update workflow

- POST /api/cases/:id/transition - Transition case state

Integrations

- POST /api/external/cases - External case submission

- GET /api/external/cases/:id/status - Get case status

- GET /api/integrations - List integrations

- POST /api/integrations - Create integration

- GET /api/webhooks - List webhooks

- POST /api/webhooks - Create webhook subscription

System

- GET /health - Health check

- GET /metrics - Metrics endpoint

- GET /api-docs - API documentation